## 1. Root Cause Analysis

### - Why was englishcms.pinkvilla.com publicly accessible?

englishcms.pinkvilla.com was accessible over the public internet because it was not placed behind a VPN. However, since 2022, it has been secured by two layers:

- Folder-level authentication

- User-level WordPress authentication

### - Why was the default wp_posts table active and not disabled?

wp_posts is a core table in WordPress's database structure. Disabling it is not advisable, as it is critical for both system operation and content management.

### - How did ~470 spam entries get created without detection?

WordPress is known to be vulnerable to spam injection, especially targeting default tables like wp_posts. These vulnerabilities are often exploited via:

- XML-RPC

- REST API

- Direct database injections

Despite authentication layers, automated bots or scripts may still reach exploitable endpoints if additional hardening isn’t enforced.

## 2. Failure in Process

### - What security audits or monitoring protocols were missing?

While Pinkvilla’s internal content protection protocols were in place, WordPress-specific monitoring (such as for spam injection or plugin vulnerabilities) was not explicitly implemented. This is a common issue in unmanaged WordPress instances.

### - Were there any SOPs around environment testing before deployment?

There was no explicit SOP for testing public accessibility of subdomains like englishcms.pinkvilla.com. Since access is usually via the admin panel, the root domain visibility wasn't reviewed regularly during QA or deployment.

### - Who Owned CMS health/security monitoring since 2023?

The Tech Team has been responsible for CMS security and monitoring since 2023.

## 3. Impact Assessment

### - Any known search engine indexing or third-party access?

No. These were backend URLs that were not indexed by search engines and not shared with any third party.

### - Timeline of first spam injection and visibility:

- First injection: April 2023

- Detection/visibility: July 2025
 The content was injected silently and remained dormant or unnoticed due to lack of frontend display or admin visibility.

## 4. Corrective Actions Taken

### - What has already been patched or cleaned?

- Implemented WordPress hooks to validate content before database insertions.

- Created cronjobs to regularly scan and clean spam or unauthorized data from critical tables.

### - How were hooks implemented to prevent recurrence?

Hooks now:

- Validate user authentication

- Check for suspicious patterns

- Block unauthorized insert attempts to wp_posts and related tables

## 5. Preventive Action Plan

### - How do we prevent a similar issue going forward?

- Regular cronjobs for data scanning and cleanup

- Enhanced content validation via hooks

- Strengthened WordPress hardening measures

### - Weekly or monthly checks? Ownership?

- Daily automated checks via cron

- Continuous monitoring by the Tech Team

### - Lockdown measures for non-production subdomains?

All non-production subdomains now follow the same security protocols:

- Folder-level auth

- IP whitelisting (where applicable)

- Plugin and core update checks